Functional Test Report for eSignet-2.0.0 
22nd September 2026

Document History

It outlines the strategy used to ensure a comprehensive evaluation.

| Version | Author | Date | Review | Affected Sections |
| --- | --- | --- | --- | --- |
| V1.0 | SANTHO | 22/09/2026 | Ragini Krishnamurthy |  |

Contents

1	Introduction	4

1.1	Overview and Scope	4

2	Test Approach	5

3	Test Organization	5

3.1	Test Planning	5

3.2	Sanity Scenarios Verified	6

3.3	Test Environment	6

4	Test Execution Report	7

4.1	Test case execution summary	8

4.2	Automation Results	8

Detailed Test metrics	10

5	Test Execution Report	10

5.1	Browser compatibility evaluations	10

Feature Health	12

Known Issues Metrics	12

6	Conclusion	13

6.1	QA Approval	13

7	Appendix	13

# Introduction

The eSignet 2.0.0 testing scope includes the validation of authentication, authorization, consent management, token generation, OpenID Connect (OIDC) flows, client management and partner (PMS) integration across supported authentication methods and identity systems (Mock ID, MOSIP ID and Sunbird). eSignet is a modular and standards-based digital identity authentication solution that supports secure and configurable login journeys using OTP, password, biometrics, KBI and trusted identity providers.

## Overview and Scope

The scope of testing defines the boundaries, functionalities, and features that will be tested for the eSignet platform. This ensures comprehensive validation of critical authentication, authorization, consent, and identity verification workflows while clearly identifying what is included and excluded from testing.

Functional Features: Login with eSignet – end-to-end OIDC flow on the Go (Thunder) build (authorize, flow/execute, callback, token, userinfo), Auth factors rendered as per the configured ACR values, Login with OTP, Password, Biometrics and KBI (Knowledge-Based Identification), Multiple login ID types (UIN/VID/handle) with input validations (regex, length, prefix and postfix), Mock ID, MOSIP ID and Sunbird Plugin Integration, Client (RP) name in multiple languages, Regex pattern support for redirect_uri, UserInfo and ID token as JWE, FAPI 2.0 Compliance – Issuer Identifier, PAR (Pushed Authorization Request) and DPoP (Demonstration of Proof-of-Possession), OIDC Authorization Flow with PKCE, Branding (client logo, client name, theme) and UI alignment, Consent service and Consent page (prompt=consent), Captcha in authenticate requests, Redis Cache, Client Management endpoints and PMS Integration (additionalConfig), Keystore support (PKCS12/SoftHSM), Claims Management, Audit Logging and Deployment Testing for eSignet Go.

Cross-Platform Support:

- Multilingual: eSignet with 6 languages (English/Khmer/Hindi/Kannada/Arabic/Tamil)

- Multi-Browser: Edge, Firefox, Chrome

- Devices: Windows, Mac, Tablet, Mobile.

- Testing Types: Sanity, Regression Testing and Integration Testing

- Cross-browser and cross-device compatibility testing.

# Test Approach

The scope of testing is to verify fitment to the specification from the perspective of

☒ Functionality

☐ Combination

☒ UI Automation

☒ API Automation

☐ Library verification

# Test Organization

Table 1: Test Organization

| Name | Functional Role | Responsibilities |
| --- | --- | --- |
| Ragini Krishnamurthy | Manager | Defining test strategy, managing QA activities, and ensuring overall product quality. |
| Ragini Krishnamurthy | Lead | Leading the test team, planning and executing tests, and ensuring timely delivery of quality results. |
| Prathmesh Jadhav Santhosh | Test engineers | Designing and executing test cases, performing functional and regression testing, validating eSignet authentication workflows, verifying login and identity verification functionalities, logging and tracking defects, validating fixes, and ensuring overall application quality, security, and compliance standards. |

## Test Planning

This Test Plan outlines the testing approach, scope, resources, and schedule for the eSignet 2.0.0 platform. The objective is to ensure that all functional, integration, security, and non-functional requirements are validated with high quality before release.

- Validate end-to-end functionality of eSignet authentication and authorization workflows.

- Ensure system stability across supported browsers, operating systems, plugins, and environments.

- Verify integrations with dependent systems, identity providers, and authentication services.

- Validate OIDC, DPoP, PAR, and FAPI 2.0 compliance workflows.

- Identify and mitigate risks early through functional, regression, integration, and deployment testing.

- Ensure compatibility of Docker Compose setup across Windows, macOS, and Linux operating systems.

- Verify secure login mechanisms including OTP, Password, Biometrics, and KBI authentication methods.

## Sanity Scenarios Verified

Sanity testing will be performed to ensure basic application stability before detailed test execution. The following high-level sanity scenarios will be verified:

- Application accessibility and successful login across supported authentication methods and environments.

- Login validation using OTP (Phone Number, UIN/VID, and Email).

- Login validation using Password authentication.

- Basic biometric authentication validation using Mock ID and MOSIP ID.

- KBI (Knowledge-Based Identification) login validation.

Only upon successful completion of sanity testing will the build be accepted for full regression and integration testing.

## Test Environment

- https://esignet-go.esqa.mosip.net – Mock ID environment

- https://esignet-go-mosipid1.esqa.mosip.net – MOSIP ID environment

- https://esignet-go-sunbird.esqa.mosip.net – Sunbird environment

Table 2: Test Environment -images

Tested with Components on esqa env

docker.io/library/busybox:1.36

docker.io/istio/operator:1.22.0

docker.io/istio/pilot:1.22.0

docker.io/istio/proxyv2:1.22.0

docker.io/kennethreitz/httpbin:latest

docker.io/library/mongo:6.0.13

docker.io/minio/mc:RELEASE.2025-05-21T01-59-54Z

docker.io/minio/mc:latest

docker.io/mosipdev/esignet-with-plugins:release-1.8.x

docker.io/mosipdev/oidc-ui:release-1.8.x

docker.io/mosipdev/partner-onboarder:develop

docker.io/mosipdev/postgres-init:develop

docker.io/mosipid/captcha-validation-service:0.1.0-beta.1

docker.io/mosipid/kafka:3.2.1-debian-11-r9

docker.io/mosipid/keycloak-init:1.2.0.2

docker.io/mosipid/kibana:7.17.2-debian-10-r0

docker.io/mosipid/minio:2022.2.7-debian-10-r0

docker.io/mosipid/mosip-artemis-keycloak:1.2.0.2

docker.io/mosipid/os-shell:12-debian-12-r46

docker.io/mosipid/partner-onboarder:1.3.0-beta.1

docker.io/mosipid/postgresql:14.2.0-debian-10-r70

docker.io/mosipid/redis:7.0.5-debian-11-r25

docker.io/mosipid/softhsm:v2

docker.io/mosipid/zookeeper:3.8.0-debian-11-r30

docker.io/mosipint/elasticsearch:7.17.2-debian-10-r4

docker.io/mosipqa/apitest-esignet:2.0.x

docker.io/mosipqa/esignet:2.0.x

docker.io/mosipqa/mock-identity-system:0.14.x

docker.io/mosipqa/mock-identity-system:develop

docker.io/mosipqa/mock-relying-party-service:0.14.x

docker.io/mosipqa/mock-relying-party-ui:0.14.x

docker.io/mosipqa/oidc-ui:2.0.x

docker.io/mosipqa/uitest-esignet:2.0.x

docker.io/provectuslabs/kafka-ui:v0.4.0

docker.io/rancher/fleet-agent:v0.7.0

docker.io/rancher/hardened-calico:v3.27.3-build20240423

docker.io/rancher/hardened-cluster-autoscaler:v1.8.10-build20240124

docker.io/rancher/hardened-coredns:v1.11.1-build20240305

docker.io/rancher/hardened-etcd:v3.5.9-k3s1-build20240418

docker.io/rancher/hardened-flannel:v0.25.1-build20240423

docker.io/rancher/hardened-k8s-metrics-server:v0.7.1-build20240401

docker.io/rancher/hardened-kubernetes:v1.28.9-rke2r1-build20240416

docker.io/rancher/klipper-helm:v0.8.3-build20240228

docker.io/rancher/mirrored-banzaicloud-fluentd:v1.14.6-alpine-5

docker.io/rancher/mirrored-fluent-fluent-bit:2.2.0

docker.io/rancher/mirrored-grafana-grafana:9.1.5

docker.io/rancher/mirrored-jimmidyson-configmap-reload:v0.4.0

docker.io/rancher/mirrored-kiwigrid-k8s-sidecar:1.24.6

docker.io/rancher/mirrored-kube-logging-logging-operator:4.4.0

docker.io/rancher/mirrored-kube-state-metrics-kube-state-metrics:v2.10.1

docker.io/rancher/mirrored-library-busybox:1.31.1

docker.io/rancher/mirrored-library-nginx:1.24.0-alpine

docker.io/rancher/mirrored-prometheus-adapter-prometheus-adapter:v0.10.0

docker.io/rancher/mirrored-prometheus-alertmanager:v0.26.0

docker.io/rancher/mirrored-prometheus-node-exporter:v1.3.1

docker.io/rancher/mirrored-prometheus-operator-prometheus-config-reloader:v0.65.1

docker.io/rancher/mirrored-prometheus-operator-prometheus-operator:v0.65.1

docker.io/rancher/mirrored-prometheus-prometheus:v2.45.0

docker.io/rancher/mirrored-sig-storage-snapshot-controller:v6.2.1

docker.io/rancher/mirrored-sig-storage-snapshot-validation-webhook:v6.2.2

docker.io/rancher/pushprox-client:v0.1.0-rancher2-client

docker.io/rancher/pushprox-proxy:v0.1.0-rancher2-proxy

docker.io/rancher/rancher-agent:v2.7.5

docker.io/rancher/rancher-webhook:v0.3.5

docker.io/rancher/rke2-cloud-provider:v1.29.3-build20240412

docker.io/rancher/shell:v0.1.20

docker.io/yauritux/busybox-curl:latest

# Test Execution Report

Below are the test metrics by performing functional testing. The process followed was black box testing which based its test cases on the specifications of the software component under test. The functional test was performed in combination with individual module testing as well as integration testing. Test data were prepared in line with the user stories. Expected results were monitored by examining the user interface. The coverage includes GUI testing, System testing, End-To-End flows across multiple languages and configurations.

## Test case execution summary

The Test Case Execution Summary section provides a detailed overview of the total test cases executed across platforms, including pass, fail, and skip counts. It includes a table summarizing results and observations on execution pass rates.

Table 1: Test Case - UI based verification

| Total | Passed | Failed | Skipped (N/A) |
| --- | --- | --- | --- |
| 378 | 327 | 51 | 0 |
| Test Rate: 100% with Pass Rate: 86.72% |  |  |  |

Table 2: Test Case – API based verification (API):

| Total | Passed | Failed | Skipped (N/A) |
| --- | --- | --- | --- |
| 735 | 683 | 52 | 0 |
| Test Rate: 100% with Pass Rate: 92.32% |  |  |  |

## Automation Results

This section provides a summary of the automated test execution. It shows the pass, fail, and known issues from the automated test suite.

Table 3: Automation Execution Result -API Testrig – mockid environment

| Module | Total | Passed | Failed | Skipped (N/A) | Ignored | Known issues |
| --- | --- | --- | --- | --- | --- | --- |
| eSignet | 220 | 177 | 0 | 0 | 0 | 43 |
| Test Rate: 100% with Pass Rate: 100% |  |  |  |  |  |  |

Table 4: Automation Execution Result -API Testrig – mosipid environment

| Module | Total | Passed | Failed | Skipped (N/A) | Ignored | Known issues |
| --- | --- | --- | --- | --- | --- | --- |
| eSignet | 219 | 169 | 0 | 0 | 0 | 43 |
| Test Rate: 100% with Pass Rate: 62.10% |  |  |  |  |  |  |

Table 5: Automation Execution Result -API Testrig – sunbird environment

| Module | Total | Passed | Failed | Skipped (N/A) | Ignored | Known issues |
| --- | --- | --- | --- | --- | --- | --- |
| eSignet | 212 | 169 | 0 | 0 | 0 | 43 |
| Test Rate: 100% with Pass Rate: 100% |  |  |  |  |  |  |

Note- API flow is tested through automation for both positive and negative scenarios, while test cases that are not automated are tested manually.

Table 6: Automation Execution Result - UI Automation – mockid environment

| Total | Passed | Failed | Skipped (N/A) | Ignored | Known issues |
| --- | --- | --- | --- | --- | --- |
| 36 | 30 | 0 | 3 | 0 | 3 |
| Test Rate: 91.67% with Pass Rate: 100% |  |  |  |  |  |

Table 7: Automation Execution Result - UI Automation – mosipid environment

| Total | Passed | Failed | Skipped (N/A) | Ignored | Known issues |
| --- | --- | --- | --- | --- | --- |
| 36 | 30 | 0 | 3 | 0 | 3 |
| Test Rate: 91.67% with Pass Rate: 100% |  |  |  |  |  |

Table 8: Automation Execution Result - UI Automation – sunbird environment

| Total | Passed | Failed | Skipped (N/A) | Ignored | Known issues |
| --- | --- | --- | --- | --- | --- |
| 36 | 10 | 0 | 24 | 0 | 2 |
| Test Rate: 33.33% with Pass Rate: 100% |  |  |  |  |  |

## Detailed Test metrics

Below are the detailed test metrics by performing Manual/automation testing. The project metrics are derived from Defect density, Test coverage, Test execution coverage, test tracking and efficiency.

The various metrics that assist in test tracking and efficiency are as follows:

- Passed Test Cases Coverage: It measures the percentage of passed test cases. (Number of passed tests / Total number of tests executed) x 100

- Failed Test Case Coverage: It measures the percentage of all failed test cases. (Number of failed tests / Total number of test cases executed) x 100

## Sonar report summary

The Sonar Qube analysis indicates that the Quality Gate failed for the current build due to unmet criteria across security and coverage metrics. A Security Rating of D was recorded with 3 open security issues requiring an A rating, alongside 54 maintainability issues and 10 reliability issues.Overall code coverage stands at 76.7% against the required threshold of 80.0% across 7.6k lines of code, with a line duplication rate of 1.0%.

# Test Execution Report

Verification is performed on various configurations as mentioned below

- Default configuration with verified configuration for 3 Lang (English/Arabic/French)

# Browser compatibility evaluations

- Table 7: Browser versions tested on desktop/laptop

| Sl.No | Browser | Versions |
| --- | --- | --- |
| 1 | Chrome | Version 153.0 and above |
| 2 | Firefox | Version 118.0.and above |
| 3 | Edge | Version 153.0 and above |
| 4 | Safari | Version 26.5 (20621.3.11.11.3) |

# Feature Health

## Known Issues Metrics

This section focuses on a separate category of issues that are known but not addressed in the current release. It provides a count and severity distribution for these defects across releases.

Table 10: Defect Metrics for the known issues

| Blocker | Critical | Major | Minor | Total |
| --- | --- | --- | --- | --- |
| 0 | 1 | 32 | 34 | 67 |

Critical: 1 critical issue (esignet#2504) is open and tracked as a known issue for the Go release.

Severity not set: 9 open issues have no GitHub severity/priority set; they are included in the total of 64.

# Conclusion

The eSignet 2.0.0  application has been validated in the esqa environment with the Mock ID, MOSIP ID and Sunbird plugins; core functionalities perform as expected and the open issues are tracked as known issues.

Sanity, regression, and integration testing were completed within the defined scope.

- Based on the test execution and results, QA approves the build for the Go release with the known issues listed in the Known Issues Metrics section.

## QA Approval

The build has met the defined exit criteria and is recommended for the Go release based on the following:

- Test Case Execution: All planned test cases (1048) have been executed; 946 passed and 102 failed.

- Story and Defect Closure: In-scope user stories are verified; 64 open issues (1 Critical, 37 Major, 17 Minor, 9 not set) are tracked as known issues.

- Automation Reports: API-Testrig and UI automation execution reports have been reviewed and approved.

- Documentation Sign-off: All required test and release documentation has been reviewed and signed off.

- Test Environment Stability: The Mock ID and Sunbird environments remained stable; the MOSIP ID API failures of 18-Sep-2026 are environment/integration issues.

Table 11: Report is signed off details

| Name | Functional Role | Responsibilities |
| --- | --- | --- |
| Ragini Krishna | Manager | Defining test strategy, managing QA activities, and ensuring overall product quality. |
| Ragini Krishna | Lead | Leading the test team, planning and executing tests, and ensuring timely delivery of quality results. |

# Appendix

This includes additional reference information for the report. It contains a history of document versions.

Appendix A: Versions

| Version | Date | Author | Reviewers |
| --- | --- | --- | --- |
| V1.0 | 22/09/2026 | Santhosh | Ragini Krishna |

END OF DOCUMENT